const phases = [

{

phase: "Phase 1 — Quick Wins (Day 1)",

effort: "~2 hours",

impact: "-330 KB initial bundle",

tasks: [

{ task: "Convert Home page to lazy()", savings: "-40 KB", difficulty: "Trivial" },

{ task: "Replace `import moment` → `date-fns` across codebase", savings: "-270 KB", difficulty: "Low (find/replace)" },

{ task: "Audit three.js usage — remove if unused", savings: "-580 KB if unused", difficulty: "Low" },

{ task: "Per-method lodash imports (lodash/debounce, etc.)", savings: "-60 KB", difficulty: "Low" },

],

},

{

phase: "Phase 2 — Vendor Chunking (Day 2)",

effort: "~3 hours",

impact: "Better caching · -200 KB repeat loads",

tasks: [

{ task: "Add manualChunks to vite.config.js", savings: "Caching win", difficulty: "Medium" },

{ task: "Group admin routes with webpackChunkName", savings: "-70% admin nav traffic", difficulty: "Low" },

{ task: "Verify no vendor bleed (recharts on public pages etc)", savings: "Validation", difficulty: "Low" },

],

},

{

phase: "Phase 3 — Dynamic Imports (Day 3)",

effort: "~4 hours",

impact: "-530 KB initial · On-demand only",

tasks: [

{ task: "Wrap jsPDF + html2canvas in click-handler dynamic imports", savings: "-380 KB", difficulty: "Medium" },

{ task: "Lazy-load InteractiveNeighborhoodMap below fold", savings: "-150 KB (city pages)", difficulty: "Low" },

{ task: "Defer react-quill to blog editor route only", savings: "Verify isolated", difficulty: "Low" },

],

},

{

phase: "Phase 4 — Advanced Optimization (Week 2)",

effort: "~6 hours",

impact: "LCP -400ms · TTI -800ms",

tasks: [

{ task: "Add modulepreload for /GetOffer chunk on Home", savings: "-400ms perceived nav", difficulty: "Low" },

{ task: "Reduce framer-motion to CSS keyframes where possible", savings: "-60 KB", difficulty: "Medium" },

{ task: "Add bundle size budget in vite config (fails CI if exceeded)", savings: "Regression guard", difficulty: "Low" },

{ task: "Implement route prefetch on link hover", savings: "-200ms perceived nav", difficulty: "Medium" },

],

},

];

export default function BundleImplementationPlan() {

return (

<section style={{ marginBottom: 36 }}>

<div style={{ fontSize: 11, fontWeight: 700, color: "#7a5e1a", letterSpacing: 1.5, textTransform: "uppercase", marginBottom: 10 }}>Implementation Plan</div>

<h2 style={{ fontSize: 22, fontWeight: 900, color: "#0B1F45", margin: "0 0 20px" }}>4-Phase Rollout (Total ~15 hours)</h2>

<div style={{ display: "flex", flexDirection: "column", gap: 16 }}>

{phases.map((p, i) => (

<div key={p.phase} style={{ background: "#fff", borderRadius: 12, padding: 22, boxShadow: "0 1px 8px rgba(0,0,0,0.05)", borderLeft: `4px solid #D4A843` }}>

<div style={{ display: "flex", justifyContent: "space-between", alignItems: "center", marginBottom: 14, flexWrap: "wrap", gap: 10 }}>

<div style={{ fontWeight: 900, fontSize: 16, color: "#0B1F45" }}>{p.phase}</div>

<div style={{ display: "flex", gap: 10, fontSize: 11 }}>

<span style={{ background: "#f0f0f0", color: "#444", padding: "3px 10px", borderRadius: 20, fontWeight: 700 }}>⏱️ {p.effort}</span>

<span style={{ background: "#2dc65322", color: "#2dc653", padding: "3px 10px", borderRadius: 20, fontWeight: 700 }}>💾 {p.impact}</span>

</div>

</div>

<table style={{ width: "100%", borderCollapse: "collapse", fontSize: 13 }}>

<thead>

<tr style={{ borderBottom: "2px solid #f0f0f0" }}>

<th style={{ padding: "8px 10px", textAlign: "left", fontWeight: 700, color: "#444", fontSize: 11, textTransform: "uppercase", letterSpacing: 0.5 }}>Task</th>

<th style={{ padding: "8px 10px", textAlign: "left", fontWeight: 700, color: "#444", fontSize: 11, textTransform: "uppercase", letterSpacing: 0.5, width: 120 }}>Savings</th>

<th style={{ padding: "8px 10px", textAlign: "left", fontWeight: 700, color: "#444", fontSize: 11, textTransform: "uppercase", letterSpacing: 0.5, width: 100 }}>Difficulty</th>

</tr>

</thead>

<tbody>

{p.tasks.map((t, j) => (

<tr key={j} style={{ borderBottom: "1px solid #f8f8f8" }}>

<td style={{ padding: "10px", color: "#333" }}>{t.task}</td>

<td style={{ padding: "10px", fontWeight: 700, color: "#2dc653" }}>{t.savings}</td>

<td style={{ padding: "10px", color: "#444" }}>{t.difficulty}</td>

</tr>

))}

</tbody>

</table>

</div>

))}

</div>

</section>

);

}